Rhos y Fedwen Primary School Remodelling (Band B)

(updated March 2023)

Timeline for Delivery:

| Business Case: | Submitted and Approved |
| --- | --- |
| Site investigations: | Summer 2021 |
| Project brief: | Summer 2021 |
| Tender document preparation/ detailed design work: | Spring 2022 |
| External (3G) Building regulation/planning applications to be submitted: | Spring/Summer 2022 |
| Out to tender: | Spring 2023 |
| Contractor appointment: | Spring/Summer 2023 |
| Commencement (internal works): | Summer 2023 |
| Commencement (external works): | Spring 2024 (3-month contract period) |
| Conclusion: | Summer/ Autumn 2024 |

Progress to Date:

| Before | After |
| --- | --- |
| Entrance Lobby |  |
| Hall Area |  |
| Community Room |  |
| Life Skills Room |  |
| Foundation phase |  |
| 3G Pitch Area |  |
| Staff Room |  |