

**Aiilwampio Ysgol Gymraeg Bro Helyg**

**(diweddarwyd Mehefin 2022)**

**Amserlen Cyflenwi :**

|  |  |
| --- | --- |
| **Achos Busnes:** | Cyflwynwyd a Chymeradwywyd |
| **Paratoi dogfen tendr/gwaith dylunio manwl:** | Hydref 2020/Gwanwyn 2021 |
| **Allan i dendr** | Haf 2021 (mewnol) a  Gwanwyn 2022 (allanol) – **Cwblhawyd** |
| **Penodi contractwr:** | Haf 2021 (mewnol)  a Gwanwyn 2022 (allanol) –  **Cwblhawyd** |
| **Dechrau (gwaith mewnol)** | Haf/Hydref 2021 – **Cwblhawyd** |
| **Dechrau (gwaith allanol)** | Haf 20922 (12 wythnos) – **Yn mynd rhagddo** |
| **Casgliad:** | **Tymor yr Hydref 2022** |

**Cynnydd hyd yma:**

|  |  |
| --- | --- |
| **Cynt** | **Wedyn** |
| **Llyfrgell** | |
|  |  |
| **Ystafell Synhwyraidd** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1034.JPG | L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\SR images-\image1.jpg |
| **Ystafell Meithrin** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1035.JPG | L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\SR images-\image8.jpg |
| **Ardaloedd Allanol** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1058.JPG  L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1048.JPG |  |
| **Ystafelloedd STEM/Radio** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1025.JPG  L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1027.JPG |  |